## Slide 1
LESSON 1
Orient to the Migration Execution Framework
M09 — Migration Execution & Troubleshooting
© 2026 Cornerstone. All rights reserved.

## Slide 2
Where M08 Ends, M09 Begins
M08 — Readiness
Cohort assigned
Pre-migration checklist complete
Readiness confirmed
M09 — Execution
Six-phase migration workflow
Failure diagnosis and remediation
Post-migration stabilization
© 2026 Cornerstone. All rights reserved.

## Slide 3
Two Cohorts, Two Workflows
Cohort 1
No LX APIs
No Talent Marketplace
Migrated first
Cohort 2
LX APIs in use
Talent Marketplace enabled
Migrated after Cohort 1
Additional steps: API recoding · HRIS validation · enterprise config
© 2026 Cornerstone. All rights reserved.

## Slide 4
Phase Gates — Verify Before Proceeding
Phase 0 → 1
GCS case open · Pilot date locked · Skill Sync confirmed
Phase 1 → 2
Groups recreated · Notifications rebuilt · Integrations audited
Phase 2 → 3
UAT sign-off · Critical issues resolved
Phase 3 → 4
Smoke tests pass · Hypercare active
© 2026 Cornerstone. All rights reserved.

## Slide 5
Who Does What
Activity
Cornerstone GCS
Partner / Customer
Production-to-Stage Copy
Executes
Monitors / Notified
Pilot & Production Migration
Executes
Monitors / Notified
Skill Sync Enablement
Must execute (GCS case)
Opens case / Cannot self-serve
Groups Recreation
Not in scope
Partner executes / Customer provides lists
Notifications Rebuild
Not in scope
Partner executes / Customer approves
UAT Testing
Provides test cases
Partner facilitates / Customer signs off
Hypercare Support
Elevated support
Partner rebuilds / Customer reports
© 2026 Cornerstone. All rights reserved.

## Slide 6
KNOWLEDGE CHECK
KC-1 — Assign the Production-to-Stage Copy Responsibility
Your customer's Pilot migration is scheduled for Friday. The Production-to-Stage copy needs to happen the Saturday before. Which of the following correctly describes who initiates and executes this copy?
A
The partner initiates the copy by submitting a request through the customer portal, and GCS executes it.
B
Cornerstone GCS executes the copy automatically on the scheduled Saturday — no partner action is required.
C
The customer's IT Lead initiates the copy from the admin console, and GCS monitors the process.
D
The partner executes the copy using migration tools provided by Cornerstone, with GCS on standby.
Pause — think it through before continuing.
© 2026 Cornerstone. All rights reserved.

## Slide 7
KC-1 REVEAL
KC-1 — Assign the Production-to-Stage Copy Responsibility (Reveal)
A
The partner initiates the copy by submitting a request through the customer portal, and GCS executes it.
✓ B — Correct
Cornerstone GCS executes the copy automatically on the scheduled Saturday — no partner action is required.
C
The customer's IT Lead initiates the copy from the admin console, and GCS monitors the process.
D
The partner executes the copy using migration tools provided by Cornerstone, with GCS on standby.
Explanation: The Production-to-Stage copy is a GCS-executed activity. The partner monitors; the customer is notified. No partner action initiates or executes this step.
© 2026 Cornerstone. All rights reserved.

## Slide 8
What Skipping a Gate Costs
Rework
Undone work must be redone before production proceeds
Data Integrity Risk
Unvalidated configurations produce corrupted or missing data
Extended Dual-Architecture
Legacy LX stays live longer — more cost, more complexity
© 2026 Cornerstone. All rights reserved.

## Slide 9
The Hypercare Window
Timing
Weeks 11–12 post-production migration · 1–2 weeks
Cornerstone
Elevated support provided
Monitoring
Smoke tests Day 1–2 · Post-Migration Stabilization Report
Partner Responsibilities
Notifications rebuild
Reports rebuild (Reporting 2.0)
Third-party integrations reconfigured
Deeplinks remapped to SmartCards
Navigation and OUs finalized
End-user training delivered
© 2026 Cornerstone. All rights reserved.

## Slide 10
KNOWLEDGE CHECK
KC-2 — Choose the Correct Hypercare Responsibility
It is Day 3 of the hypercare window. Your customer reports that several edcast.com links embedded in their internal portal are returning errors. Which of the following correctly describes your responsibility as the partner?
A
Escalate to Cornerstone GCS — deeplink reconfiguration is a GCS responsibility during hypercare.
B
Remap the broken edcast.com deeplinks to SmartCard links and test each one in the customer environment.
C
Inform the customer that deeplink redirects will be available in the November 2026 release.
D
Open a support case and wait for Cornerstone Engineering to restore the original deeplinks.
Pause — think it through before continuing.
© 2026 Cornerstone. All rights reserved.

## Slide 11
KC-2 REVEAL
KC-2 — Choose the Correct Hypercare Responsibility (Reveal)
A
Escalate to Cornerstone GCS — deeplink reconfiguration is a GCS responsibility during hypercare.
✓ B — Correct
Remap the broken edcast.com deeplinks to SmartCard links and test each one in the customer environment.
C
Inform the customer that deeplink redirects will be available in the November 2026 release.
D
Open a support case and wait for Cornerstone Engineering to restore the original deeplinks.
Explanation: Deeplink reconfiguration is a partner responsibility during hypercare. There is no redirect plan for edcast.com links — they must be manually remapped to SmartCard links by the partner.
© 2026 Cornerstone. All rights reserved.

## Slide 12
Replace This Mental Model
✗ Wrong
Migration = standard implementation
Same approach, same role assignments
✓ Correct
Distinct role assignments
Phase gates — hard stops, not checkboxes
Cohort-specific failure modes
Hypercare window — partner executes
© 2026 Cornerstone. All rights reserved.

## Slide 13
LESSON 1 SUMMARY
Lesson 1 Summary
M09 builds on M08 readiness — execution starts here
Cohort 1 and Cohort 2 have distinct workflows and failure modes
Phase gates are hard stops — verify before proceeding
GCS executes migrations — partners execute rebuilds
Hypercare is the partner's execution window
Next: Lesson 2 — Execute the Cohort 1 Migration Workflow →
© 2026 Cornerstone. All rights reserved.